PHASE II

Graph Analytics & UI Integration

Weeks 3–4  |  Automated Static Analysis & Visualization Tool

🎯 Phase Objective

• Transform raw dependency data into an interactive visual network with risk overlays

• Implement full graph metric calculations: in-degree, out-degree, betweenness centrality, cycle detection

• Build the Risk Heatmap and Candidate Detail views

• Reach Milestone 1: full end-to-end demo in the browser with real fixture data

# WEEK 3  —  Graph Metrics, Risk Tiers & Interactive Graph

## Member 1 — Core & Graph Engine

Goal: Implement full graph metric calculations.

Task 3.1 — In-Degree Calculation

- ☐  Calculate in_degree for every node: number of other files that import/depend on this file

- ☐  High in-degree nodes should be flagged — they are widely used and high-risk to change

- ☐  Store in_degree as a node attribute in the NetworkX graph and in graph.json

Task 3.2 — Out-Degree Calculation

- ☐  Calculate out_degree: number of files this file depends on

- ☐  High out-degree nodes are highly coupled and complex to extract

- ☐  Store out_degree as a node attribute alongside in_degree

Task 3.3 — Betweenness Centrality

- ☐  Run nx.betweenness_centrality(G) to identify 'bridge' files

- ☐  Files with high betweenness are architectural bottlenecks — flag clearly

- ☐  Normalize scores (0.0–1.0 range) and store as node attribute centrality

Task 3.4 — Cyclic Dependency Detection

- ☐  Use nx.simple_cycles(G) to find all dependency cycles

- ☐  Tag each node involved in a cycle with {"has_cycle": true}

- ☐  Export full cycle list as cycles array in graph.json

- ☐  Log a warning for every cycle detected (cycles indicate extraction risk)

Task 3.5 — Dead Code / Orphan Detection

- ☐  Flag nodes with in_degree == 0 and not a known entry point as orphaned files

- ☐  Export orphan list as {"orphans": [...]} in graph.json

- ☐  Confirm orphan logic does not false-positive on entry-point files (index.php, bootstrap.php)

✅ Week 3 — Member 1 Deliverable

• graph_metrics.py exporting all metrics per node

• Updated graph.json with in_degree, out_degree, centrality, has_cycle, and orphans fields

• All metrics passing unit tests with expected values on fixture projects

🔗 Integration Point: Share updated graph JSON schema with Member 2 for risk score recalibration

## Member 2 — Intelligence & Artifact Engine

Goal: Build the full risk tier categorization system.

Task 3.6 — Recalibrate Scoring Formula

- ☐  Test the current formula against 20+ sample components from Member 1's graphs

- ☐  Check that Low / Medium / High distribution is not heavily skewed toward one tier

- ☐  Adjust weights if distribution is poor; document final weights in SCORING.md

Task 3.7 — Dead Code Classification

- ☐  Components with in_degree == 0 are flagged with tier = 'orphan'

- ☐  Recommendation text: 'Safe to delete — no dependents detected'

- ☐  Verify orphan classification does not conflict with entry-point detection

Task 3.8 — Three-Tier Categorization

- ☐  Implement tier field: 'extraction_candidate', 'refactor_first', 'do_not_touch'

- ☐  extraction_candidate: Low risk + Low coupling + No DB access

- ☐  refactor_first: Medium risk OR has_cycle == true

- ☐  do_not_touch: High risk OR high centrality (>0.7 normalized)

- ☐  Verify all components receive a tier assignment (no nulls)

Task 3.9 — Strangler Fig Phase Plan (Draft)

- ☐  Phase 1: All extraction_candidate components — list names and file paths

- ☐  Phase 2: refactor_first components after decoupling cycles

- ☐  Phase 3: Core business logic (highest risk components)

- ☐  Output a draft Markdown roadmap document stub (full version in Week 5)

✅ Week 3 — Member 2 Deliverable

• tier_classifier.py with extraction candidate, refactor_first, and do_not_touch logic

• Draft Strangler Fig phase plan in markdown format

• Updated SCORING.md reflecting recalibrated formula weights

🔗 Integration Point: Share tier data with Member 3 for color-coded graph visualization — confirm exact tier string values

## Member 3 — Full-Stack & UX Orchestrator

Goal: Render the interactive dependency graph in Streamlit.

Task 3.10 — Implement streamlit-agraph Dependency Graph

- ☐  Translate graph.json nodes/edges into agraph Node and Edge objects

- ☐  Color nodes by risk level: green = Low, amber = Medium, red = High

- ☐  Size nodes proportionally to their betweenness centrality score

- ☐  Verify orphan nodes are visually distinguishable (e.g., dashed border or grey color)

Task 3.11 — Implement Node Tooltips

- ☐  On hover: show file name, risk level, risk score, in_degree, out_degree

- ☐  Configure agraph tooltip display settings

- ☐  Verify tooltip renders without breaking on nodes with missing optional fields

Task 3.12 — Graph Controls Sidebar

- ☐  Add filter by risk level (checkboxes: Low, Medium, High)

- ☐  Add filter by file directory prefix (text input)

- ☐  Add 'Reset View' button that clears all filters

Task 3.13 — Create Second Streamlit Page: pages/2_Graph.py

- ☐  Graph takes full-width layout

- ☐  Sidebar contains all filter controls

- ☐  Page loads without error when no filters are active

✅ Week 3 — Member 3 Deliverable

• Interactive dependency graph page in Streamlit with color-coded risk nodes

• Hover tooltips showing file metadata

• Filter sidebar with risk-level and directory filters

🔗 Integration Point: Confirm node/edge schema with Member 1 — verify all required fields are present in graph.json for graph rendering

# WEEK 4  —  Performance, Recommendation Engine & Risk Heatmap

## Member 1 — Core & Graph Engine

Goal: Optimize parser performance and handle edge cases robustly.

Task 4.1 — Profile & Optimize Parser

- ☐  Profile parsing performance on a 100-file test project (time the full run)

- ☐  Identify the 3 slowest operations in the pipeline

- ☐  Implement parallel file processing using concurrent.futures.ThreadPoolExecutor

- ☐  Verify parallelism doesn't introduce race conditions on shared data structures

Task 4.2 — File-Level Caching

- ☐  Cache parsed JSON per file using a hash (SHA-256) of its content

- ☐  Skip re-parsing unchanged files on subsequent analysis runs

- ☐  Store cache in a .modernizer_cache/ directory (add to .gitignore)

- ☐  Add --no-cache flag to force full re-parse

Task 4.3 — Edge Case Handling

- ☐  Binary files in source dir: detect (check for null bytes) and skip with warning log

- ☐  PHP files with syntax errors: log error with file path + line number, continue processing

- ☐  Empty PHP files: return empty component object, don't crash

- ☐  Very large files (10,000+ lines): apply 5-second per-file timeout, log warning on timeout

Task 4.4 — Create Fixture Projects

- ☐  tests/fixtures/minimal/ — 5 PHP files, no DB access, simple dependencies, 1 orphan

- ☐  tests/fixtures/medium/ — 20 PHP files, 1 file with DB access, 1 dependency cycle

- ☐  Document expected ground truth for each fixture in tests/fixtures/README.md

- ☐  Share fixture projects with all members for consistent integration testing

✅ Week 4 — Member 1 Deliverable

• Parser handling 100+ files without crashes with parallelism enabled

• File caching operational and reducing re-parse time on second run

• tests/fixtures/minimal/ and tests/fixtures/medium/ with documented ground truth

🔗 Integration Point: Share fixture projects with all members — all integration tests must pass on the same fixture set

## Member 2 — Intelligence & Artifact Engine

Goal: Complete the recommendation engine with effort estimates.

Task 4.5 — Build Recommendation Engine

- ☐  Rule 1: Low risk + Low coupling → 'Safe to Extract' + effort estimate

- ☐  Rule 2: High centrality → 'Refactor Before Extraction' + list files that depend on this node

- ☐  Rule 3: Cyclic dependency → 'Break Cycle First' + list all files involved in the cycle

- ☐  Rule 4: High in-degree + no DB access → 'Extract as Shared Library'

- ☐  Each recommendation must include a reason field explaining the rule triggered

Task 4.6 — Effort Estimation

- ☐  Implement formula: effort_hours = (loc / 50) + (dependencies * 2) + (db_access * 8)

- ☐  Validate estimates are in the 1–40 hours range on fixture data

- ☐  Log a warning if any estimate falls outside this range (may indicate bad data)

Task 4.7 — Integration Tests for Recommendation Engine

- ☐  Test Rule 1 branch: verify 'Safe to Extract' is returned for a qualifying component

- ☐  Test Rule 2 branch: verify high-centrality component triggers 'Refactor Before Extraction'

- ☐  Test Rule 3 branch: verify cyclic component triggers 'Break Cycle First' with cycle list

- ☐  Test Rule 4 branch: verify high in-degree + no DB triggers 'Extract as Shared Library'

- ☐  Test effort estimates are reasonable for all fixture components

Task 4.8 — Update report_generator.py

- ☐  Add a recommendations section to the Markdown report output

- ☐  List each component's recommendation and effort estimate

✅ Week 4 — Member 2 Deliverable

• recommendation_engine.py with all 4 rule branches implemented and tested

• Effort estimates validated against fixture projects

• Updated report_generator.py including recommendations section

🔗 Integration Point: Feed recommendations into Member 3's Candidate Detail view — align on recommendation JSON field names

## Member 3 — Full-Stack & UX Orchestrator

Goal: Build the Risk Heatmap panel and Candidate Detail view.

Task 4.9 — Create Risk Heatmap Page: pages/3_Risk_Heatmap.py

- ☐  Color-coded table: rows = files, columns = risk factors (dependencies, centrality, cycles, DB)

- ☐  Cell colors: green (safe), yellow (caution), red (danger) per risk factor

- ☐  Sortable by risk score column

- ☐  'Download as CSV' button exporting the heatmap data

Task 4.10 — Build Candidate Detail View

- ☐  Clicking a node in the dependency graph opens a detail sidebar

- ☐  Sidebar shows: file path, risk score breakdown, recommendation text, effort estimate

- ☐  Sidebar lists all direct dependencies (files this node imports)

- ☐  Sidebar lists all direct dependents (files that import this node)

Task 4.11 — Add FastAPI /report Endpoint

- ☐  Accept {"format": "markdown" | "json"} in request body

- ☐  Return report generated by Member 2's report_generator.py

- ☐  Add proper Content-Type headers for each format

Task 4.12 — Wire Download Report Button

- ☐  'Download Report' button in Streamlit calls /report endpoint

- ☐  Downloaded file is named analysis_report_YYYY-MM-DD.md

- ☐  Handle download errors gracefully with a user-visible error message

✅ Week 4 — Member 3 Deliverable

• Risk Heatmap page at pages/3_Risk_Heatmap.py with CSV download

• Candidate Detail sidebar opening on node click

• Working /report endpoint and Download Report button

# MILESTONE 1  —  End of Week 4 Internal Demo

🏁 Milestone 1 Demo Scenario

✓ 1. Open browser at localhost:8501

✓ 2. Enter path to tests/fixtures/medium/ — click 'Run Analysis'

✓ 3. Summary metrics appear: total files, functions, classes

✓ 4. Dependency graph renders with color-coded risk nodes and hover tooltips

✓ 5. Risk Heatmap shows green / yellow / red cells correctly

✓ 6. Click a node → Candidate Detail sidebar shows risk breakdown and recommendation

✓ 7. Click 'Download Report' → Markdown report downloads successfully

✅ Milestone 1 Success Criteria

• Streamlit UI renders without crashes on the medium/ fixture project

• Dependency graph shows correct nodes and edges from graph.json

• Risk levels correctly classified: Low / Medium / High with no obvious errors

• At least 1 extraction_candidate identified in fixture data

• Markdown report downloads successfully

• All three members can run the full stack locally on their own machines

• All feature branches merged into develop with no merge conflicts

⚠️ Pre-Milestone Actions Required

• Member 3 merges all feature branches into develop

• All members run the full pipeline on the medium/ fixture and log any bugs

• All bugs logged as GitHub Issues before Week 5 begins

• Integration tests updated to cover the medium/ fixture ground truth

# PHASE II  —  Checklist & Deliverables Sign-Off

All items below must be checked before Phase III begins.

| Member | Deliverable | Status |
| --- | --- | --- |
| Member 1 | graph_metrics.py with in_degree, out_degree, betweenness centrality | ☐ Pending |
| Member 1 | Cycle detection: cycles array in graph.json | ☐ Pending |
| Member 1 | Orphan detection: orphans array in graph.json | ☐ Pending |
| Member 1 | Parser handling 100+ files without crashes | ☐ Pending |
| Member 1 | File-level caching operational | ☐ Pending |
| Member 1 | tests/fixtures/minimal/ and tests/fixtures/medium/ committed | ☐ Pending |
| Member 2 | tier_classifier.py with 3-tier categorization | ☐ Pending |
| Member 2 | Draft Strangler Fig phase plan (Markdown) | ☐ Pending |
| Member 2 | recommendation_engine.py with 4 rule branches | ☐ Pending |
| Member 2 | Effort estimation formula validated on fixtures | ☐ Pending |
| Member 2 | Updated report_generator.py with recommendations section | ☐ Pending |
| Member 3 | Interactive dependency graph with color-coded nodes and tooltips | ☐ Pending |
| Member 3 | Filter sidebar (risk level + directory filters) | ☐ Pending |
| Member 3 | Risk Heatmap page with CSV download | ☐ Pending |
| Member 3 | Candidate Detail sidebar on node click | ☐ Pending |
| Member 3 | /report endpoint and Download Report button | ☐ Pending |
| All | Milestone 1 demo completed successfully | ☐ Pending |
| All | All bugs from demo logged as GitHub Issues | ☐ Pending |
| All | All feature branches merged into develop | ☐ Pending |

# PHASE II  —  Risk Register

⚠️ Graph Rendering Performance on Large Fixtures

• Risk: streamlit-agraph may struggle to render graphs with 100+ nodes in the browser

• Mitigation: Implement node limit (default 50 visible) with 'Show All' toggle; test on medium/ fixture before demo

• Owner: Member 3

⚠️ Scoring Formula Instability

• Risk: Recalibrated formula weights in Week 3 may break existing unit tests

• Mitigation: Update test expected values whenever weights change; version the formula in SCORING.md

• Owner: Member 2

⚠️ Fixture Ground Truth Ambiguity

• Risk: Members testing against different expectations for fixture outputs leads to false test failures

• Mitigation: Document expected node count, edge count, and risk levels in tests/fixtures/README.md before Week 3 ends

• Owner: Member 1 (creates fixtures), All (review ground truth)

FYP Roadmap — Phase II of IV  |  Automated Static Analysis & Visualization Tool  |  Milestone 1 must be completed before Phase III begins