PHASE IV

Artifacts, Polish & Dockerization

Weeks 7–8  |  Automated Static Analysis & Visualization Tool

🎯 Phase Objective

• Generate professional output artifacts: OpenAPI YAML specs and PHP service stubs via Jinja2

• Implement Modernization Simulator and full Artifact Download Center

• Finalize Docker multi-stage build, supervisord config, and docker-compose.yml

• Reach Milestone 3 (Final): production-ready MVP demo for supervisor defense

# WEEK 7  —  Artifacts, Simulator, Performance Hardening & UI Polish

## Member 1 — Core & Graph Engine

Goal: Performance profiling, edge case hardening, and validation module.

Task 7.1 — Performance Benchmark: 1,000+ Files

- ☐  Profile the full pipeline against WordPress core source (~2,000 PHP files)

- ☐  Target: parse 1,000+ files in under 60 seconds on standard hardware

- ☐  Optimize bottlenecks: switch to multiprocessing for parallel AST extraction if needed

- ☐  Document achieved benchmark time in EVALUATION.md (e.g., '1,847 files in 43s on i7')

Task 7.2 — Implement Result Caching (File-Level)

- ☐  Skip files unchanged since last run using SHA-256 content hash

- ☐  Verify cache correctly invalidates when a file's content changes

- ☐  Log cache hit/miss summary at end of each run

Task 7.3 — Edge Case Hardening

- ☐  Malformed PHP syntax: catch parser exception, log warning with file path, skip file

- ☐  Binary files in source dir: detect (null byte check), skip with warning

- ☐  PHP files with only comments: return empty component — don't crash

- ☐  Very large files (10,000+ lines): enforce 5-second per-file timeout

- ☐  PHP files with eval() or dynamic includes: flag {"has_dynamic_code": true}, continue analysis

Task 7.4 — Create Validation Module

- ☐  Verify JSON output schema matches expected contract using jsonschema

- ☐  Detect incomplete analysis: 0 functions found in a 500-file project = likely error

- ☐  Generate validation_report.json: {"file": ..., "status": "ok"|"error"|"skipped", "reason": ...}

- ☐  Ensure validation_report.json is included in all analysis outputs

✅ Week 7 — Member 1 Deliverable

• Parser passing 1,000+ file benchmark in under 60 seconds

• validation_module.py generating validation_report.json per analysis run

• All edge cases handled without crashes on WordPress core

🔗 Integration Point: Share validation_report.json schema with Member 3 for UI display of parse errors

## Member 2 — Intelligence & Artifact Engine

Goal: Implement Jinja2 artifact generation and finalize the full Modernization Report.

Task 7.5 — OpenAPI YAML Jinja2 Template

- ☐  Create templates/openapi.yaml.j2

- ☐  Auto-populate from extraction candidate: endpoint paths, request/response schemas

- ☐  Include standard GET / POST / PUT / DELETE operations based on detected function names

- ☐  Validate output: pyyaml.safe_load() must not raise exceptions on generated YAML

Task 7.6 — PHP Service Stub Jinja2 Templates

- ☐  templates/ServiceClass.php.j2: basic service class with constructor injection

- ☐  templates/RepositoryClass.php.j2: database repository pattern

- ☐  templates/ControllerClass.php.j2: REST controller with route annotations

- ☐  Validate output: php -l generated_file.php must return 'No syntax errors detected'

Task 7.7 — Generate Final Modernization Report

- ☐  Executive summary: total files, risk distribution chart, top 5 recommendations

- ☐  Full component risk table (sortable in Markdown table format)

- ☐  3-phase roadmap with estimated timeline per phase

- ☐  Appendix A: DB access map (from db_map.json)

- ☐  Appendix B: Orphan file list (from graph.json orphans array)

- ☐  Validate Markdown renders correctly in a standard viewer

Task 7.8 — Template Tests

- ☐  Test generated OpenAPI YAML is valid via pyyaml.safe_load()

- ☐  Test generated PHP passes php -l lint check

- ☐  Test Markdown report contains all required sections

✅ Week 7 — Member 2 Deliverable

• artifact_generator.py with all Jinja2 templates implemented

• Generated OpenAPI YAML passing validation

• Generated PHP stubs passing php -l lint

• Complete Modernization Report in Markdown format

🔗 Integration Point: Wire Member 3's 'Download Artifacts' UI to artifact generator endpoints — align on ZIP structure

## Member 3 — Full-Stack & UX Orchestrator

Goal: Modernization Simulator, Artifact Download Center, and final UI polish.

Task 7.9 — Implement Modernization Simulator

- ☐  Toggle switch per extraction candidate: 'Simulate Extracting This Module'

- ☐  When toggled ON: remove the node and its edges from the graph visualization

- ☐  Update live metrics: 'Removing this module reduces dependency count by X'

- ☐  Show a Before/After comparison: original node count vs simulated node count

- ☐  Reset simulation button: restores all removed nodes

Task 7.10 — Add FastAPI /generate Endpoint

- ☐  Accept: {"module": "auth", "type": "service" | "openapi" | "all"}

- ☐  Returns: ZIP file containing generated PHP stubs + OpenAPI YAML

- ☐  Add --dry-run mode: validates templates but does not write files

- ☐  Handle missing module gracefully with 404 response

Task 7.11 — Build Artifact Download Center in Streamlit

- ☐  Per candidate: 'Download Service Stub (.php)' button

- ☐  Per candidate: 'Download OpenAPI Spec (.yaml)' button

- ☐  'Download Full Report (.md)' button for the complete Modernization Report

- ☐  'Download All Artifacts (.zip)' button

- ☐  Show file size and generation timestamp for each downloadable artifact

Task 7.12 — Final UI Polish

- ☐  Progressive disclosure: collapsed sections expand on demand

- ☐  Loading states for all async operations (spinners, progress bars)

- ☐  Human-readable error messages — no stack traces shown in the UI

- ☐  Consistent color scheme and typography across all Streamlit pages

- ☐  Add project logo / branding to the header

- ☐  Test all UI flows end-to-end on the medium/ fixture to catch regressions

✅ Week 7 — Member 3 Deliverable

• Modernization Simulator with Before/After graph comparison

• Full Artifact Download Center in Streamlit

• /generate FastAPI endpoint returning ZIP artifacts

• Polished, consistent UI across all pages with no visible stack traces

# WEEK 8  —  Integration Testing, Docker Build & Final Defense Prep

## All Members — Collaborative

Goal: Full system integration, final testing, Docker packaging, and defense preparation.

Task 8.1 — Full System Integration Tests

- ☐  Run end-to-end pipeline on tests/fixtures/minimal/ (5 files) — all features operational

- ☐  Run end-to-end pipeline on tests/fixtures/medium/ (20 files) — risk levels correct

- ☐  Run end-to-end pipeline on real-world PHP project (WordPress 4.0 core or Moodle 2.x)

- ☐  Verify all commands and UI flows work together without manual intervention

- ☐  Fix all remaining integration bugs from GitHub Issues list

Task 8.2 — Precision / Recall Measurement

- ☐  Manually inspect 50 files from WordPress 4.0 (Member 2 leads)

- ☐  Document actual dependencies, DB access points, and logical modules in ground truth CSV

- ☐  Run tool on the same 50 files and compare output to ground truth

- ☐  Calculate precision: True Positives / (True Positives + False Positives) — target ≥ 80%

- ☐  Calculate recall: True Positives / (True Positives + False Negatives) — target ≥ 75%

- ☐  Document results in EVALUATION.md with methodology section

Task 8.3 — Docker Image Build (Member 3 leads)

- ☐  Write Dockerfile using multi-stage build: Stage 1 (PHP 8.1 CLI + Composer), Stage 2 (Python 3.11 + FastAPI + Streamlit)

- ☐  Copy PHP parser from Stage 1 into Stage 2 at /app/parser

- ☐  Write supervisord.conf to run FastAPI (:8000) and Streamlit (:8501) simultaneously

- ☐  Write docker-compose.yml for local development with volume mount

- ☐  Test: docker build -t modernizer . — image builds without errors

- ☐  Test: docker run -p 8501:8501 -v /my/php/project:/app/source_code modernizer — full pipeline works inside container

- ☐  Verify no internet connection is required after docker pull

Task 8.4 — Code Quality & Documentation

- ☐  Run black formatter on all Python files — no formatting errors

- ☐  Add docstrings to all public functions across all modules

- ☐  Remove all commented-out debug code

- ☐  Update README.md: installation guide, Docker usage instructions, screenshots of key pages

- ☐  Member 2 writes EVALUATION.md documenting precision/recall methodology and results

- ☐  Verify SCHEMA.md and ARCHITECTURE.md are current and accurate

Task 8.5 — Demo Preparation

- ☐  Prepare 10-minute live demo script with exact steps and fallback notes

- ☐  Create presentation slides: problem statement, architecture, live demo, results, future work

- ☐  Record backup demo video (screen recording of full analysis pipeline) in case of live issues

- ☐  Prepare written answers to expected supervisor questions (architecture, accuracy, limitations)

- ☐  Run the full demo script as a rehearsal at least once before the final date

✅ Week 8 — All Members Deliverable

• Fully containerized, documented, production-ready MVP

• Docker image building and running from a single command

• Precision ≥ 80% and Recall ≥ 75% measured and documented in EVALUATION.md

• README.md with complete installation and usage instructions

• 10-minute live demo script rehearsed and validated

• Backup demo video recorded

# MILESTONE 3  —  Final Demo & Supervisor Defense

🏁 Final Demo Agenda (30 minutes)

✓ Introduction (5 min): Problem — legacy PHP monoliths in Tanzanian SMEs; solution overview

✓ Live Demo (15 min): Run Docker with real PHP project mounted

✓ → Show dependency graph with risk coloring

✓ → Demonstrate Blast Radius on a high-centrality file

✓ → Show DB Hotspot analysis

✓ → Display 3-phase Modernization Roadmap

✓ → Download generated OpenAPI spec and PHP service stub

✓ Technical Deep Dive (5 min): PHP bridge → NetworkX → FastAPI → Streamlit

✓ Results & Metrics (3 min): Precision/recall on WordPress 4.0; performance benchmark

✓ Future Work (2 min): JavaScript support, CI/CD integration, cloud deployment

✅ Milestone 3 — Final Success Criteria

• All core features demonstrated without crashes

• Tool correctly analyzes supervisor's test PHP project

• Risk classifications are defensible and accurate against manual inspection

• Generated OpenAPI YAML and PHP stubs are syntactically valid

• Docker container runs from a single docker run command

• Precision ≥ 80%: documented in EVALUATION.md

• Performance: 1,000+ files analyzed in under 60 seconds

• Supervisor approves 60%+ completion milestone

# PHASE IV  —  Final Checklist & Deliverables Sign-Off

All items below must be checked before the supervisor defense.

| Member | Deliverable | Status |
| --- | --- | --- |
| Member 1 | Parser benchmark: 1,000+ files in under 60 seconds (documented) | ☐ Pending |
| Member 1 | validation_module.py generating validation_report.json | ☐ Pending |
| Member 1 | All edge cases handled on WordPress core (no crashes) | ☐ Pending |
| Member 2 | artifact_generator.py with OpenAPI + PHP stub Jinja2 templates | ☐ Pending |
| Member 2 | Generated OpenAPI YAML passing pyyaml validation | ☐ Pending |
| Member 2 | Generated PHP stubs passing php -l lint | ☐ Pending |
| Member 2 | Final Modernization Report in Markdown with all sections | ☐ Pending |
| Member 2 | EVALUATION.md with precision/recall methodology and results | ☐ Pending |
| Member 3 | Modernization Simulator with Before/After comparison | ☐ Pending |
| Member 3 | Artifact Download Center with per-candidate and full-ZIP download | ☐ Pending |
| Member 3 | /generate FastAPI endpoint returning ZIP artifacts | ☐ Pending |
| Member 3 | Polished UI with no stack traces exposed | ☐ Pending |
| Member 3 | Docker multi-stage build succeeding | ☐ Pending |
| Member 3 | supervisord.conf running both FastAPI and Streamlit simultaneously | ☐ Pending |
| Member 3 | docker-compose.yml for local development | ☐ Pending |
| All | End-to-end tests passing on minimal/, medium/, and real-world project | ☐ Pending |
| All | Precision ≥ 80% measured and documented | ☐ Pending |
| All | Recall ≥ 75% measured and documented | ☐ Pending |
| All | 0 crashes on full WordPress core analysis run | ☐ Pending |
| All | README.md updated with Docker usage and screenshots | ☐ Pending |
| All | black formatter run — all Python files clean | ☐ Pending |
| All | Docstrings added to all public functions | ☐ Pending |
| All | 10-minute live demo script rehearsed | ☐ Pending |
| All | Backup demo video recorded | ☐ Pending |
| All | Presentation slides complete and reviewed by all members | ☐ Pending |

# NON-FUNCTIONAL CONTROLS — Final Verification

Each item below must be manually verified before the final demo.

🔒 Security Controls

• ☐ Credentials in DB connection strings are replaced with [REDACTED] in all outputs

• ☐ Logs contain no plaintext credentials or sensitive path information

• ☐ ZIP downloads do not contain raw source code from the analyzed project

• ☐ --skip-vendor flag correctly excludes vendor/ directories

• ☐ --dry-run mode validated: no files written to disk

⚡ Performance Controls

• ☐ Per-file timeout of 5 seconds enforced (test with an artificially large file)

• ☐ 1,000+ file benchmark documented with hardware spec and elapsed time

• ☐ Cache correctly skips unchanged files on second run (verify with timing)

🧪 Quality Controls

• ☐ All unit tests passing (run pytest from repo root)

• ☐ All integration tests passing on medium/ fixture

• ☐ black formatter returns zero formatting errors

• ☐ No TODO comments left in production code paths

• ☐ All public functions have docstrings

🐳 Docker Controls

• ☐ docker build succeeds from a clean directory (no local Python env required)

• ☐ docker run with volume mount runs full pipeline to completion

• ☐ No external internet connection used after docker pull

• ☐ Both FastAPI (:8000) and Streamlit (:8501) accessible inside container

FYP Roadmap — Phase IV of IV  |  Automated Static Analysis & Visualization Tool  |  All items signed off = ready for supervisor defense