PHASE III

Database Detection & Advanced Logic

Weeks 5–6  |  Automated Static Analysis & Visualization Tool

🎯 Phase Objective

• Detect and catalog all database interaction patterns: raw SQL, PDO, ORM (Doctrine, Eloquent)

• Incorporate DB access data into risk scoring and build the Modernization Roadmap generator

• Implement Blast Radius Tool, Orphan Hunter, and advanced candidate scoring

• Reach Milestone 2: full DB analysis + Modernization Roadmap demo on a real-world PHP project

# WEEK 5  —  Database Detection, DB Risk Model & DB UI Pages

## Member 1 — Core & Graph Engine

Goal: Detect and catalog all database interaction patterns.

Task 5.1 — Detect Raw SQL Queries

- ☐  Scan AST string literal nodes for SQL keywords: SELECT, INSERT, UPDATE, DELETE, CREATE, DROP

- ☐  Detect SQL in both standard string literals and heredoc syntax

- ☐  Record query location: file path + line number

- ☐  Redact any credentials found in query strings — store as [REDACTED]

Task 5.2 — Detect Database Connection Patterns

- ☐  Detect mysqli_connect(), new PDO(...), new mysqli() patterns

- ☐  Anonymize any connection string credentials in output (replace with [REDACTED])

- ☐  Track which file each connection pattern appears in

Task 5.3 — Detect ORM Usage Patterns

- ☐  Doctrine: detect EntityManager usage and Repository class patterns

- ☐  Eloquent / Laravel: detect Model::find(), ->where(), ->get() method chains

- ☐  Plain ActiveRecord patterns

- ☐  Tag each detected ORM type accurately — do not conflate Doctrine with Eloquent

Task 5.4 — Tag Components with DB Metadata

- ☐  Add to JSON: "has_db_access": true/false

- ☐  Add "db_access_type": ["raw_sql" | "orm" | "pdo"] (can be multiple)

- ☐  Add "db_tables_mentioned": ["users", "orders"] where detectable from SQL strings

- ☐  Verify no false positives on SQL-like strings inside comments

Task 5.5 — Create Files-to-Tables Mapping (db_map.json)

- ☐  Cross-reference which files interact with which DB tables

- ☐  Export as db_map.json: [{"file": "...", "tables": [...], "access_type": "..."}]

- ☐  Flag shared table conflicts: multiple files writing to the same table = coupling hotspot

- ☐  Write 3 unit tests validating DB detection against fixture files with known SQL

✅ Week 5 — Member 1 Deliverable

• Updated ast_flattener.php and parser_bridge.py with full DB access metadata

• db_map.json exported correctly from the analysis pipeline

• 3 unit tests for DB detection on fixture PHP files

• Credentials redacted in all DB-related output

🔗 Integration Point: Share has_db_access flags and db_map.json schema with Member 2 for risk recalibration — share with Member 3 for DB Hotspot page

## Member 2 — Intelligence & Artifact Engine

Goal: Incorporate DB access into the risk model and build the Modernization Roadmap generator.

Task 5.6 — Update Risk Formula for DB Access

- ☐  Apply DB access multiplier: has_db_access * 3.0

- ☐  Differentiate risk: raw SQL (higher risk +3.0) vs ORM (lower risk +1.5)

- ☐  Re-run calibration on fixture projects after DB multiplier is applied

- ☐  Verify no false positives (ORM-only files should not automatically become High risk)

Task 5.7 — Build DB Migration Planner

- ☐  For each DB-accessing component: identify tables it touches from db_map.json

- ☐  Suggest API boundary: 'This service should own the [table] table'

- ☐  Flag shared table conflicts: multiple components writing the same table = coupling hotspot

- ☐  Output a DB migration plan as part of the Strangler Fig roadmap

Task 5.8 — Build Strangler Fig Roadmap Generator

- ☐  Phase 1: DB-free utility modules (zero DB access, low coupling)

- ☐  Phase 2: Services with isolated DB access (owns 1–2 tables only)

- ☐  Phase 3: Core business logic with shared DB access (requires careful refactoring)

- ☐  Generate a Markdown roadmap document with estimated timeline per phase

- ☐  Include risk mitigation strategies for each phase

Task 5.9 — Integration Tests for DB-Enriched Scoring

- ☐  Test that raw SQL components score higher than ORM-only components

- ☐  Test that DB multiplier is applied correctly to boundary values

- ☐  Test that Strangler Fig phases are logically ordered (DB-free first)

✅ Week 5 — Member 2 Deliverable

• Updated risk_classifier.py with DB access multiplier (raw SQL vs ORM differentiated)

• roadmap_generator.py producing a 3-phase Strangler Fig Markdown document

• DB Migration Planner output identifying API ownership boundaries

🔗 Integration Point: Share roadmap JSON structure with Member 3 for the Modernization Roadmap UI panel

## Member 3 — Full-Stack & UX Orchestrator

Goal: Build the DB Hotspot view and Modernization Roadmap panel.

Task 5.10 — Upgrade Risk Heatmap with DB Columns

- ☐  Add 'DB Access' column: icons for Raw SQL / ORM / None

- ☐  Add 'DB Tables' column showing tables mentioned per file

- ☐  Verify CSV download includes the new columns

Task 5.11 — Create DB Hotspot Panel: pages/4_DB_Analysis.py

- ☐  Table: files with DB access, query counts, tables accessed

- ☐  Heatmap of which tables are accessed by the most files (coupling hotspot indicator)

- ☐  Warning banner for files with BOTH high centrality AND raw SQL access

- ☐  Page loads without errors when no DB-accessing files are found

Task 5.12 — Add FastAPI /db-map Endpoint

- ☐  Returns db_map.json from Member 1's output

- ☐  Add validation: return 404 if db_map.json has not been generated yet

- ☐  DB Analysis page calls /db-map endpoint (not the file directly)

Task 5.13 — Create Modernization Roadmap Panel: pages/5_Roadmap.py

- ☐  Display Phase 1 / Phase 2 / Phase 3 cards with component lists

- ☐  Each phase card lists extraction candidates with effort estimates

- ☐  Progress bar: X of Y components extracted (mock toggle for now)

- ☐  Phase cards visually distinct — do not require scrolling past Phase 1 to see Phase 2

✅ Week 5 — Member 3 Deliverable

• DB Analysis page showing DB hotspot data and shared table coupling warnings

• Modernization Roadmap page with 3-phase cards and effort estimates

• /db-map endpoint returning db_map.json

🔗 Integration Point: Confirm db_map.json schema with Member 1 before building DB Analysis page — align field names

# WEEK 6  —  Cohesion Analysis, Candidate Scoring & WOW Features

## Member 1 — Core & Graph Engine

Goal: Detect modular boundaries and self-contained components.

Task 6.1 — Cohesion Analysis

- ☐  Calculate cohesion score: internal_calls / (internal_calls + external_calls)

- ☐  Files with cohesion > 0.7 are flagged as strong extraction candidates

- ☐  Handle edge case: files with zero calls (cohesion = 1.0 by convention — pure utility)

Task 6.2 — Detect Utility Modules

- ☐  Low dependency count (0–2 total dependencies)

- ☐  No DB access flag (has_db_access == false)

- ☐  Pure functions only — no global state mutations detected

- ☐  Tag such files with {"is_utility": true}

Task 6.3 — Detect Bounded Contexts

- ☐  Use directory names as context hints: /auth/, /payment/, /notifications/

- ☐  Cluster related files based on naming conventions and directory

- ☐  Export: {"context": "auth", "files": [...], "boundary_confidence": 0.85}

- ☐  Handle flat directory structures gracefully (no subdirectories)

Task 6.4 — Create extraction_candidates.json

- ☐  Rank by: Low risk + High cohesion + Low coupling

- ☐  Export as extraction_candidates.json: [{name, reason, priority, effort_hours}]

- ☐  Verify at least 1 candidate is produced from the medium/ fixture project

✅ Week 6 — Member 1 Deliverable

• cohesion_analyzer.py with cohesion scoring and utility module detection

• Bounded context clustering output

• extraction_candidates.json with ranked candidates

🔗 Integration Point: Share extraction_candidates.json schema with Member 2 for validation scoring

## Member 2 — Intelligence & Artifact Engine

Goal: Build the candidate validation and prioritization system.

Task 6.5 — Candidate Scoring System

- ☐  Implement formula: score = (safety * 0.4) + (business_value * 0.3) + (effort_ease * 0.3)

- ☐  Safety = inverse of risk score (normalized 0–1)

- ☐  Business value = estimated based on file naming/context (auth, payment = higher value)

- ☐  Effort ease = inverse of effort_hours estimate (normalized 0–1)

- ☐  Document business value heuristics clearly in SCORING.md

Task 6.6 — Generate Top 5 Extraction Plan

- ☐  Ranked candidate list with full justification text per candidate

- ☐  For each candidate: list dependencies that must be addressed first

- ☐  For each candidate: include a rollback plan note stub

- ☐  Handle edge case: fewer than 5 candidates found — output what is available

Task 6.7 — Success Metrics per Candidate

- ☐  Code coverage target before extraction (minimum 60%)

- ☐  Minimum test requirement: at least 1 integration test for the extracted module

- ☐  Definition of 'successfully extracted' for each candidate

Task 6.8 — Extraction Recommendation Guide Stubs

- ☐  Write step-by-step extraction guide stub for the top 3 candidates

- ☐  Include interface definition template for each

- ☐  Ensure guide stubs are usable as a starting point (not empty placeholders)

✅ Week 6 — Member 2 Deliverable

• candidate_validator.py with top 5 ranked extraction plan

• Success metrics defined per candidate

• Extraction guide stubs for top 3 candidates

🔗 Integration Point: Feed final candidate list into Member 3's upgraded Candidate Detail view — align on score breakdown field names

## Member 3 — Full-Stack & UX Orchestrator

Goal: Implement Blast Radius, Orphan Hunter, and upgraded Candidate Detail sidebar.

Task 6.9 — Implement Blast Radius Tool

- ☐  Selecting a node in the graph highlights all files affected by its extraction

- ☐  Direct dependents: highlighted in orange

- ☐  Transitive dependents (2nd degree): highlighted in yellow

- ☐  Show live counter: 'Extracting this module affects X files directly, Y transitively'

- ☐  Reset highlights when the user deselects the node or clicks elsewhere

Task 6.10 — Implement Orphan Hunter Panel

- ☐  Dedicated section listing all files with in_degree == 0

- ☐  Show file path, estimated size (lines of code), and bounded context

- ☐  'Mark for Deletion' toggle (visual only — does not delete files)

- ☐  'Export Orphan List' button downloading a .txt file

Task 6.11 — Add FastAPI /extract-candidates Endpoint

- ☐  Returns extraction_candidates.json with Member 2's scores merged

- ☐  Supports optional ?top=N query parameter to limit results

- ☐  Returns 404 if extraction_candidates.json has not been generated

Task 6.12 — Upgrade Candidate Detail Sidebar

- ☐  Show Member 2's candidate score breakdown (safety / business value / effort ease)

- ☐  Show step-by-step extraction guide stub text

- ☐  Add 'Simulate Extraction' button — placeholder that wires to Modernization Simulator in Week 7

- ☐  Sidebar must not break if a selected node has no candidate score

✅ Week 6 — Member 3 Deliverable

• Blast Radius Tool: direct and transitive dependent highlighting with live counter

• Orphan Hunter panel with export to .txt

• /extract-candidates endpoint

• Upgraded Candidate Detail sidebar with score breakdown and extraction guide

# MILESTONE 2  —  End of Week 6 Internal Demo

🏁 Milestone 2 Demo Scenario

✓ 1. Analyze a real-world open-source PHP project (e.g., a small CMS from GitHub)

✓ 2. Show DB Hotspot analysis — identify files with raw SQL and shared table conflicts

✓ 3. Display the 3-phase Modernization Roadmap

✓ 4. Demonstrate Blast Radius on the highest-centrality node

✓ 5. Show the Orphan Hunter panel with files safe for deletion

✓ 6. Show Top 5 Extraction Candidates with effort estimates and score breakdowns

✅ Milestone 2 Success Criteria

• DB access detection correctly identifies SQL-touching files (no obvious false positives)

• Modernization Roadmap phases are logically ordered (DB-free first)

• Blast Radius highlighting works correctly in the dependency graph

• Orphan Hunter correctly lists all zero-in-degree files

• Candidate scoring produces a sensible, defensible ranked list

• Tool handles real-world codebase of 100+ files without crashes

• All members run the full pipeline on the real-world project before the demo

⚠️ Pre-Milestone Actions Required

• Choose the real-world PHP project for the demo (agree as a team) before Week 6 Day 3

• Run the full pipeline on the real project at least 24 hours before the demo to catch issues

• All bugs logged as GitHub Issues; critical bugs fixed before the demo date

• DB schema alignment meeting: confirm db_map.json fields match all three members' expectations

# PHASE III  —  Checklist & Deliverables Sign-Off

All items below must be checked before Phase IV begins.

| Member | Deliverable | Status |
| --- | --- | --- |
| Member 1 | DB detection: raw SQL, PDO, ORM patterns in ast_flattener.php | ☐ Pending |
| Member 1 | db_map.json exported with file-to-table mappings | ☐ Pending |
| Member 1 | Credentials redacted in all DB output | ☐ Pending |
| Member 1 | 3 unit tests for DB detection on fixture files | ☐ Pending |
| Member 1 | cohesion_analyzer.py with cohesion scores | ☐ Pending |
| Member 1 | Utility module detection (is_utility flag) | ☐ Pending |
| Member 1 | Bounded context clustering output | ☐ Pending |
| Member 1 | extraction_candidates.json with ranked list | ☐ Pending |
| Member 2 | Risk formula updated with DB multiplier (raw SQL vs ORM) | ☐ Pending |
| Member 2 | roadmap_generator.py producing 3-phase Markdown roadmap | ☐ Pending |
| Member 2 | DB Migration Planner identifying API ownership boundaries | ☐ Pending |
| Member 2 | candidate_validator.py with top 5 ranked extraction plan | ☐ Pending |
| Member 2 | Success metrics per candidate | ☐ Pending |
| Member 2 | Extraction guide stubs for top 3 candidates | ☐ Pending |
| Member 3 | Risk Heatmap upgraded with DB Access and DB Tables columns | ☐ Pending |
| Member 3 | DB Hotspot page (pages/4_DB_Analysis.py) | ☐ Pending |
| Member 3 | /db-map FastAPI endpoint | ☐ Pending |
| Member 3 | Modernization Roadmap page (pages/5_Roadmap.py) | ☐ Pending |
| Member 3 | Blast Radius Tool with direct and transitive highlighting | ☐ Pending |
| Member 3 | Orphan Hunter panel with .txt export | ☐ Pending |
| Member 3 | /extract-candidates endpoint | ☐ Pending |
| Member 3 | Upgraded Candidate Detail sidebar with score breakdown | ☐ Pending |
| All | Milestone 2 demo completed on real-world PHP project | ☐ Pending |
| All | DB schema alignment meeting completed | ☐ Pending |
| All | All bugs from demo logged as GitHub Issues before Phase IV | ☐ Pending |

# PHASE III  —  Risk Register

⚠️ DB False Positives on SQL Detection

• Risk: Regex on SQL keywords inside non-SQL strings causes false DB access flags

• Mitigation: Test on fixture files with known SQL and non-SQL strings; tune regex patterns; add a --validate-db flag to review flagged queries

• Owner: Member 1

⚠️ Credential Leakage in Logs or Outputs

• Risk: DB connection strings containing credentials leak into logs, graph.json, or UI

• Mitigation: Apply redaction step in parser_bridge.py BEFORE any data is written to disk; add a test asserting [REDACTED] appears in output for fixture files with credentials

• Owner: Member 1

⚠️ Real-World Project Compatibility

• Risk: The chosen real-world PHP project for Milestone 2 uses edge cases (eval, dynamic includes) that break the parser

• Mitigation: Test the real-world project by end of Week 5; resolve issues before Week 6 tasks start

• Owner: Member 1 (parser), All (pick the project together)

FYP Roadmap — Phase III of IV  |  Automated Static Analysis & Visualization Tool  |  Milestone 2 must be completed before Phase IV begins