PHASE I

Foundation & Web Skeleton

Weeks 1–2  |  Automated Static Analysis & Visualization Tool

🎯 Phase Objective

• Establish the PHP-to-Python data bridge and produce the first working AST extraction

• Stand up the FastAPI server with health and stub endpoints

• Create the Streamlit landing page skeleton with agraph proof-of-concept

• Align all three members on the canonical JSON schema before any further development

# WEEK 1  —  Environment Setup & First Working Bridge

## Member 1 — Core & Graph Engine

Goal: Set up the PHP parsing environment and produce the first working AST extraction.

Task 1.1 — Install & Configure nikic/php-parser

- ☐  Create /parser/composer.json with the nikic/php-parser dependency declaration

- ☐  Run composer install and verify the vendor directory is created

- ☐  Test the parser loads correctly: php -r "require 'vendor/autoload.php'; echo 'OK';"

- ☐  Pin exact nikic/php-parser version (e.g. ^4.15) to prevent environment drift

Task 1.2 — Write ast_flattener.php

- ☐  Accept a single PHP file path as a CLI argument ($argv[1])

- ☐  Traverse the AST and extract: class names, method signatures, function names, use statements

- ☐  Output a flat, consistently-keyed JSON structure to stdout (empty arrays for missing keys, not nulls)

- ☐  Handle malformed PHP gracefully — catch parser exceptions and output a JSON error object

Task 1.3 — Write parser_bridge.py

- ☐  Call ast_flattener.php via subprocess.run() with appropriate timeout

- ☐  Parse the returned JSON into a Python dictionary

- ☐  Handle error cases: missing PHP binary, malformed JSON, non-PHP file input

- ☐  Log warnings (not exceptions) for recoverable errors so batch runs don't abort

Task 1.4 — Unit Tests (Member 1)

- ☐  Write 3 unit tests using hand-crafted PHP test fixtures in tests/fixtures/minimal/

- ☐  Test 1: valid PHP file → expected JSON keys present

- ☐  Test 2: PHP file with syntax error → error JSON returned, no crash

- ☐  Test 3: non-PHP file path → graceful error returned

✅ Week 1 — Member 1 Deliverable

• parser_bridge.py that accepts a .php file path and returns a structured Python dict

• ast_flattener.php producing consistent JSON with all expected keys (even when empty)

• 3 passing unit tests in tests/unit/test_parser_bridge.py

🔗 Integration Point: Share the JSON schema draft with Member 2 for data model alignment before end of Week 1

## Member 2 — Intelligence & Artifact Engine

Goal: Define all data models and draft the heuristic scoring formula.

Task 1.5 — Define Python Dataclasses

- ☐  Implement Component dataclass: file_path, name, type ('class'|'function'|'module'), metrics: dict

- ☐  Implement RiskProfile dataclass: score: float, level: str ('Low'|'Medium'|'High'), factors: list[str]

- ☐  Implement Recommendation dataclass: action: str, priority: int, reasoning: str

- ☐  Verify all dataclasses align with Member 1's JSON output schema (coordinate before finalizing)

Task 1.6 — Formalize Heuristic Scoring Formula

- ☐  Draft formula: risk_score = (num_dependencies * 1.0) + (has_db_access * 3.0) + (centrality * 2.0)

- ☐  Define thresholds: Low (0–3), Medium (3–7), High (7+) with rationale

- ☐  Document all assumptions and threshold justifications in SCORING.md

- ☐  Stub out DB access flag (default False) — full DB detection arrives in Week 5

Task 1.7 — Implement RiskClassifier Class

- ☐  Input: a Component dict from Member 1's JSON output

- ☐  Output: a fully populated RiskProfile dataclass

- ☐  Validate inputs — raise ValueError for missing required fields

Task 1.8 — Unit Tests (Member 2)

- ☐  Test boundary value at score = 3 (edge of Low / Medium)

- ☐  Test boundary value at score = 7 (edge of Medium / High)

- ☐  Test with mock component data matching the agreed JSON schema

- ☐  Verify Low, Medium, and High labels are each returned correctly

✅ Week 1 — Member 2 Deliverable

• risk_classifier.py with RiskClassifier class and unit tests

• SCORING.md documenting the formula, thresholds, and assumptions

• Python dataclasses aligned with Member 1's JSON schema

🔗 Integration Point: Share Component dataclass schema with Member 1 to validate JSON output format alignment

## Member 3 — Full-Stack & UX Orchestrator

Goal: Stand up the FastAPI server and Streamlit landing page.

Task 1.9 — Initialize Project Structure

- ☐  Create repo with /backend, /frontend, /parser, /analysis, /templates, /tests folders

- ☐  Add docker-compose.yml and requirements.txt stubs

- ☐  Add README.md with local-first promise and minimal dev run instructions

- ☐  Set up Git branches: main (protected), develop, feature/member1-parser, feature/member2-scoring, feature/member3-ui

Task 1.10 — Set Up FastAPI backend/main.py

- ☐  Create /health endpoint returning {"status": "ok"}

- ☐  Create stub /analyze endpoint accepting {"path": "/app/source_code"} and returning mock JSON

- ☐  Enable CORS middleware for Streamlit frontend communication

- ☐  Confirm Swagger UI accessible at http://localhost:8000/docs

Task 1.11 — Build Streamlit Landing Page frontend/app.py

- ☐  Header with project title and description

- ☐  Directory path input widget (st.text_input)

- ☐  'Run Analysis' button connecting to POST /analyze stub

- ☐  Placeholder output area displaying stub response

- ☐  Install and confirm streamlit-agraph renders a 3-node sample graph

✅ Week 1 — Member 3 Deliverable

• Running FastAPI server accessible at http://localhost:8000/docs

• Streamlit landing page accessible at http://localhost:8501

• 3-node agraph sample rendering confirmed

🔗 Integration Point: Share the /analyze request/response schema with Members 1 & 2

# WEEK 2  —  Directory Scanning, Graph Builder & First Real Results

## Member 1 — Core & Graph Engine

Goal: Extend the parser to handle full directories and build the first dependency graph.

Task 2.1 — Extend parser_bridge.py for Directory Scanning

- ☐  Use pathlib.Path.rglob('*.php') to recursively find all PHP files

- ☐  Process each file through ast_flattener.php sequentially

- ☐  Aggregate all results into a single JSON structure

- ☐  Add progress counter logging: 'Processing file N of total'

- ☐  Implement --skip-vendor flag to exclude vendor/ directories

Task 2.2 — Enhance ast_flattener.php for Dependencies

- ☐  Detect require_once, include, require, include_once statements

- ☐  Extract use namespace imports

- ☐  Detect function call expressions within methods and map caller → callee

Task 2.3 — Build NetworkX DiGraph from JSON

- ☐  Initialize a NetworkX DiGraph from the aggregated JSON

- ☐  Nodes: each PHP file / class with metadata attributes

- ☐  Edges: each dependency relationship (call, include, import)

- ☐  Serialize graph to graph.json using networkx.node_link_data()

Task 2.4 — Integration Test

- ☐  Parse tests/fixtures/sample_project/ and verify expected node count

- ☐  Verify expected edge relationships are present in graph.json

- ☐  Verify graph.json can be reloaded into NetworkX without data loss

✅ Week 2 — Member 1 Deliverable

• graph_builder.py that accepts a directory path and produces a NetworkX DiGraph

• graph.json serialized output with nodes, edges, and metadata

• Integration test passing on tests/fixtures/sample_project/

🔗 Integration Point: Share graph.json schema {nodes: [...], edges: [...]} with Members 2 and 3

## Member 2 — Intelligence & Artifact Engine

Goal: Integrate graph data into risk scoring and define JSON API contracts.

Task 2.5 — Update RiskClassifier with Graph Metrics

- ☐  Add in_degree, out_degree, and betweenness_centrality fields to Component dataclass

- ☐  Update scoring formula weights based on initial test results from Member 1's graph

- ☐  Verify no breaking changes to existing unit tests after field additions

Task 2.6 — Define Full /analyze Endpoint Response Contract

- ☐  Define summary object: {total_files, total_functions, total_classes}

- ☐  Define components array: [{file, risk_level, risk_score, factors}]

- ☐  Define graph object: {nodes: [], edges: []}

- ☐  Define extraction_candidates array stub (populated in later phases)

- ☐  Commit contract as SCHEMA.md for all members to reference

Task 2.7 — Write report_generator.py Stub

- ☐  Accept the full analysis JSON as input

- ☐  Output a basic Markdown summary table: component name | risk level | score

- ☐  Handle empty components list gracefully

Task 2.8 — Integration Tests (Member 2)

- ☐  Write 5 integration tests using the sample NetworkX graph from Member 1

- ☐  Test that in_degree / out_degree affect final risk score as expected

- ☐  Test that the API response contract is valid JSON matching the agreed schema

✅ Week 2 — Member 2 Deliverable

• Updated risk_classifier.py accepting graph metrics (in_degree, out_degree, centrality)

• report_generator.py stub producing a Markdown summary table

• SCHEMA.md documenting the full /analyze API response contract

🔗 Integration Point: Share API response schema with Member 3 for Streamlit display planning

## Member 3 — Full-Stack & UX Orchestrator

Goal: Wire the FastAPI backend to the real analysis engine and display first real results.

Task 2.9 — Connect /analyze to Real Parser

- ☐  Call parser_bridge.analyze_directory(path) from the /analyze endpoint

- ☐  Return structured JSON matching the agreed API contract from Member 2

- ☐  Add request validation: verify path exists and contains .php files

Task 2.10 — Add Error Handling to /analyze

- ☐  Return 404 if the provided path is not found

- ☐  Return 400 if no .php files are detected in the directory

- ☐  Return 500 with a human-readable message if the PHP subprocess fails

- ☐  Ensure no raw stack traces are exposed in error responses

Task 2.11 — Display Real Results in Streamlit

- ☐  Show summary metric cards: total files, total functions, total classes (st.metric)

- ☐  Show component table with risk levels (st.dataframe)

- ☐  Add loading spinner during analysis (st.spinner)

- ☐  Handle API error responses and display human-readable messages in the UI

✅ Week 2 — Member 3 Deliverable

• End-to-end flow: Streamlit path input → FastAPI → real parser results displayed in browser

• Error states handled gracefully with user-friendly messages

• API contract confirmed working with all three members' modules connected

🔗 Integration Point: Confirm API contract works with all three members' modules connected — schedule 30-min alignment call

# PHASE I  —  Checklist & Deliverables Sign-Off

All items below must be checked and confirmed by the responsible member before Phase II begins.

| Member | Deliverable | Status |
| --- | --- | --- |
| Member 1 | parser_bridge.py returning a structured Python dict from a .php file | ☐ Pending |
| Member 1 | ast_flattener.php producing consistent JSON output (all keys present) | ☐ Pending |
| Member 1 | 3 unit tests passing in tests/unit/test_parser_bridge.py | ☐ Pending |
| Member 1 | graph_builder.py producing graph.json from a directory | ☐ Pending |
| Member 1 | Integration test passing on sample fixture project | ☐ Pending |
| Member 2 | risk_classifier.py with RiskClassifier class | ☐ Pending |
| Member 2 | SCORING.md with formula and threshold documentation | ☐ Pending |
| Member 2 | Python dataclasses aligned with JSON schema | ☐ Pending |
| Member 2 | Updated RiskClassifier accepting graph metrics | ☐ Pending |
| Member 2 | report_generator.py stub returning Markdown table | ☐ Pending |
| Member 2 | SCHEMA.md documenting /analyze API response contract | ☐ Pending |
| Member 3 | FastAPI /health and /analyze (stub) endpoints running | ☐ Pending |
| Member 3 | Streamlit landing page at localhost:8501 | ☐ Pending |
| Member 3 | streamlit-agraph 3-node sample rendering confirmed | ☐ Pending |
| Member 3 | End-to-end flow: UI → API → real parser results in browser | ☐ Pending |
| Member 3 | Error handling for 404, 400, 500 responses in /analyze | ☐ Pending |
| All | JSON schema alignment meeting completed (30 min) | ☐ Pending |
| All | First end-to-end pipeline test passing | ☐ Pending |
| All | Git branches created: main, develop, feature branches | ☐ Pending |
| All | All unit + integration tests passing on develop branch | ☐ Pending |

# PHASE I  —  Risk Register

⚠️ PHP Environment Fragility

• Risk: PHP version mismatch or missing extensions can break the subprocess bridge across team machines

• Mitigation: Pin exact nikic/php-parser version; test php --version on all three machines before Week 1 ends

• Owner: Member 1

⚠️ JSON Schema Misalignment

• Risk: Members 1, 2, and 3 building against inconsistent field names causes integration failures in Week 2

• Mitigation: Commit SCHEMA.md by end of Week 1 Day 3; no code depending on the schema before alignment meeting

• Owner: Member 2 (drafts), All (review)

⚠️ Subprocess Reliability

• Risk: PHP subprocess hangs or times out on large/malformed files, blocking the entire analysis run

• Mitigation: Add per-file timeout (5s default) in subprocess.run(); log and skip on timeout

• Owner: Member 1

FYP Roadmap — Phase I of IV  |  Automated Static Analysis & Visualization Tool  |  All items must be signed off before proceeding to Phase II